## Slide 1: MoSCoW Presentation
MyLens_App_bachelor_practical

## Slide 2: Slide 1: Title
Project: MyLens App Bachelor Practical
Method: MoSCoW Prioritization
Goal: Align implemented features with next-step roadmap

## Slide 3: Slide 2: Product Vision
Deliver a branded mobile app for lens onboarding, registration, and digital passport access.
Keep the system production-like: secure auth, user-linked data, and maintainable architecture.
Prioritize stability first, then UX depth and operational features.

## Slide 4: Slide 3: Scope Baseline (Today)
Flutter app with Firebase Auth + Firestore.
Auth flow: Register -> GDPR -> Login -> Home.
QR scan + parse into digital lens passport.
User-linked lens storage and lens deletion.
Branded UI system with centralized brand config and assets.

## Slide 5: Slide 4: MoSCoW Summary
Must Have: Core user journey, data integrity, security-critical behavior.
Should Have: High-value polish and near-term operational improvements.
Could Have: Nice-to-have enhancements that improve UX/insight but are not critical.
Won't Have (for now): Out-of-scope features for current practical timeline.

## Slide 6: Slide 5: Must Have (Implemented)
Firebase email/password authentication.
Firestore user profile and session state handling.
GDPR consent step in onboarding.
Consent withdrawal flow with account deactivation and forced return to login.
Password reset flow.
QR scanner integration (`mobile_scanner`).
Digital Lens Passport rendering (multiple sections/tabs).
User-linked lens persistence (`users/{uid}/lenses/{lensId}`).
Lens deletion capability.
Logout confirmation and native back-navigation handling.
iOS/Android app configuration and Firebase wiring.

## Slide 7: Slide 6: Must Have (Remaining Gaps)
Production Firestore rules deployment/verification for all lens writes/deletes in every environment.
Final device-level smoke test matrix (Android + iOS real devices).
Final iOS signing/provisioning completion in Apple Developer account.

## Slide 8: Slide 7: Should Have (Near-Term)
Persist Notification Settings to backend instead of local-only state.
Implement Change Optician flow (currently placeholder).
Add profile edit success/error states with richer inline guidance.
Add better empty states and retry states for network-dependent screens.
Add structured analytics events for key flow milestones.

## Slide 9: Slide 8: Could Have (Future Enhancements)
Offline caching and queued sync for lens data.
Multi-language localization from mapping sheet assets.
Export/share Digital Lens Passport (PDF or secure link).
Better onboarding tutorial for first-time users.
Accessibility pass (dynamic text scaling, contrast presets, screen-reader labels).
Advanced filter/sort/search in lens list.

## Slide 10: Slide 9: Won't Have (This Practical Phase)
Social login providers (Google/Apple/Facebook).
Full admin portal for optician operations.
Complex recommendation engine / AI personalization.
Multi-tenant enterprise management features.
Full web backend console implementation.

## Slide 11: Slide 10: Prioritization Rationale
Risk-first: Protect account/data flow and legal consent handling.
Value-first: Complete lens registration + passport consumption path.
Effort-aware: Defer high-effort platform expansions until core flow is stable.
Maintainability: Keep modular architecture and test/analyze checks on each change.

## Slide 12: Slide 11: Delivery Plan (Incremental)
Close Must-Have gaps (rules/signing/smoke test).
Implement Should-Have backend-connected settings and optician flow.
Add Could-Have UX and data enhancements based on test feedback.

## Slide 13: Slide 12: Success Metrics
Registration completion rate.
QR-to-passport completion rate.
Lens save success rate.
Consent withdrawal completion without app errors.
Crash-free session rate.
Mean time to recover from Firebase/config issues.

## Slide 14: Slide 13: Risks and Dependencies
Firebase project config mismatches (bundle ID/package ID).
Firestore security rule misconfiguration.
iOS certificate/provisioning dependencies.
External QR payload quality and parameter completeness.

## Slide 15: Slide 14: Current Decision Request
Validate MoSCoW categories with supervisor/stakeholders.
Freeze Must-Have acceptance criteria.
Approve next sprint on Should-Have items:
- Notification settings persistence
- Change optician flow
- Additional UX reliability states
---

## Slide 16: Speaker Notes (Optional)
Use Slides 5–6 to show what is already production-like vs what still blocks release readiness.
Use Slides 7–8 to justify roadmap decisions with effort/value tradeoffs.
Use Slide 12 to show measurable project maturity, not only implemented screens.